Portfolio App - Project Documentation

Introduction

This portfolio app is a cloud computing-focused project designed to develop practical Microsoft Azure skills. The application consists of a VueJS frontend hosted as a static web application, connected to Azure Cosmos DB through an Azure Functions API. The project demonstrates modern cloud architecture patterns including serverless computing, CI/CD pipelines, and secure secret management.​

Estimated Time: 20-25 hours
Actual Time: ~29 hours (1,740 minutes)

Project Overview

The Portfolio App showcases a full-stack cloud-native application with the following architecture:

- Frontend: VueJS application deployed as an Azure Static Web App

- Backend: Azure Functions (Function-as-a-Service) API with HTTP triggers

- Database: Azure Cosmos DB for persistent data storage

- Authentication: Microsoft Entra ID integration for secure access

- CI/CD: GitHub Actions workflows for automated deployment

- Monitoring: Application Insights for logging and diagnostics

Repository: Available on GitHub at Paul Thumfart/Dumdart
Live Application: https://thankful-ocean-0bb855e03.4.azurestaticapps.net/

Time Protocol Summary

| Date | Duration | Subject |
| --- | --- | --- |
| 25.11.2025 | 50 min | Project concept & Task/Time Management |
| 2.12.2025 | 75 min | Setup Azure Services |
| 9.12.2025 | 70 min | Program Azure Services |
| 16.12.2025 | 110 min | Program Azure Services |
| 13.1.2026 | 145 min | CI/CD Pipeline Implementation |
| 14.1.2026 | 297 min | Static Web App CD & Function App Deployment |
| 17.1.2026 | 380 min | CORS Configuration, API Integration & Logging |
| 18.1.2026 | 280 min | Database Connection, Entity Framework & Authentication |
| Total | ~1,407 min | ~23.5 hours |

Key Milestones Achieved

- Azure resource provisioning (Cosmos DB, Azure Functions, Static Web Apps)

- Function API development with proper error handling

- Complete CI/CD pipeline with separate build and deployment stages

- Secure secret management through GitHub Secrets and Azure Application Settings

- CORS configuration for cross-origin resource sharing

- Application Insights integration for monitoring

- Entity Framework Core integration with Cosmos DB

- Microsoft Entra ID authentication for domain-restricted access

Daily Protocol:

### 25.11.2025 – Project concept & Task/Time Management

Time: 15:30 – 16:20

write Project concept; setup GitHub repository; create simple .gitignore & README.md; create issues; plan projectphases;

### 2.12.2025 – Setup Azure Services

Time: 15:05 – 16:20

setup Cosmos DB; setup Azure Functions; create function (Faas); push to repository.

Next Steps: configure DB tables; program function.

### 9.12. 2025: Program Azure Services

Time: 15:10 – 16:20

Create Tables on DB: (Error ip 62.68.194.252 was not registered on firewall- just add)

Datetime is somewhere in 2025, on creation it will just get set;

API Programming:

- Getting the page

- Incrementing count

- Update last visited

Get overview of Functions…

Insert connectionstring:

Local.settings.json:

{

"IsEncrypted": false,

"Values": {

"AzureWebJobsStorage": "UseDevelopmentStorage=true",

"FUNCTIONS_WORKER_RUNTIME": "dotnet-isolated",

"CosmosDbConnectionString": "AccountEndpoint=https://ccdeportfolio-db.documents.azure.com:443/;AccountKey=HncQVST33uA5zxqYbyVONJDZX5QkWRjZVVtGLYVTjurm2KeBqwx3YOGOYCCYjKWOVOgnVsTDkGXlACDb3JlpJg==;"

}

}

launchSettings.json
{

"profiles": {

"PortfolioApi": {

"commandName": "Project",

"commandLineArgs": "--port 7188",

"launchBrowser": false

}

},

"CosmosDBConnection": "AccountEndpoint=https://ccdeportfolio-db.documents.azure.com:443/;AccountKey=HncQVST33uA5zxqYbyVONJDZX5QkWRjZVVtGLYVTjurm2KeBqwx3YOGOYCCYjKWOVOgnVsTDkGXlACDb3JlpJg==;"

}

### 16.12. 2025: Program Azure Services

Time: 14:30 – 16:20

Function definition:

Create a Pull request.

Just realized I haven’t tested: some production data was incorrect.

Build wrong – wrong package:

<Nullable>enable</Nullable>

<AzureCosmosDisableNewtonsoftJsonCheck>true</AzureCosmosDisableNewtonsoftJsonCheck>

</PropertyGroup>

Build error:
x86 .NET host (RID: win-x86, Architecture: x86, base path under C:\Program Files (x86)\dotnet\...). That x86 host can’t load the x64 Functions tooling DLL (...\AzureFunctionsTools\...\cli_x64\hostpolicy.dll), produces 0x800700C1.​

Dotnet x86 section deleted

Now NewtonsoftJson is not found…
System.IO.FileNotFoundException: 'Could not load file or assembly 'Newtonsoft.Json, Version=10.0.0.0, Culture=neutral, PublicKeyToken=30ad4fe6b2a6aeed'. Das System kann die angegebene Datei nicht finden.'

- Download newest newton soft Package

Finish Pullrequest

Fehler – vs not in gitignore – delete vs files

Other wierd bug:

Cannot redo somehow

Just Clone Repository -> fixes all vs bugs

### 13.1.2026

Time: 13:55 – 16:20

CD importieren

CI selbst bauen – bemerkung: kein Environment (CONNECTIONSTRING SICHTBAR…)

This chat detailed how to build a GitHub CI/CD pipeline for an Azure Function App using GitHub Actions and secure secret management. The process focuses on configuring a YAML workflow that automates building, testing, and deploying your .NET project to Azure.​

Workflow Configuration

The core of the pipeline is a YAML file in .github/workflows/ that defines environment variables like AZURE_FUNCTIONAPP_NAME and AZURE_FUNCTIONAPP_PACKAGE_PATH. This file uses the Azure/functions-action@v1 to package your build output and push it to the target Azure service. For your CCDE project, it is recommended to separate CI (testing/building) from CD (deployment) to ensure only verified code reaches production.​

Secret Management

Security is handled through GitHub Secrets, where encrypted values like the AZURE_FUNCTIONAPP_PUBLISH_PROFILE are stored. This profile is an XML file downloaded from the Azure Portal that provides the necessary credentials for deployment without exposing them in your source code. If a secret like a Cosmos DB connection string is accidentally committed, you must rotate the key in the Azure Portal to invalidate the old one.​

Application Integration

Once secrets are configured in GitHub or Azure Application Settings, your .NET application can consume them as environment variables. Using builder.Configuration["NAME"] or Environment.GetEnvironmentVariable("NAME") allows the app to dynamically access sensitive data at runtime. This approach ensures that your code remains portable and secure across different environments like development and production.​

Pipeline Comparison

| Feature | Continuous Integration (CI) | Continuous Deployment (CD) |
| --- | --- | --- |
| Primary Goal | Verify code quality and build success ​ | Automate the release to Azure ​ |
| Triggers | Every push or pull_request ​ | Pushes to the main branch |
| Key Steps | Restore, build, and run tests ​ | Package build and run deploy action ​ |
| Outcome | Build artifact or test report ​ | Updated live Azure Function App ​ |

Static webapp erstellen

### 14.01.2026

Time: 17:00 – 21:57 (~300 min)

Add static web server CD

Test cds by pushing to master – all fail except ci, because no testproject exists

Nodeversion zu cd hinzufügen; falscher dotnet projektpfad

Update Workflow

Enabling SCM Basic Auth doesn't resolve the issue, avoid the 405 errors during app settings propagation, modify workflow to use a simpler deployment approach:

Remove env block

Zunächst cd von static web app ändern:
dist ordner war falsch:
  API_LOCATION: ""

APP_ARTIFACT_LOCATION: "CCDE-PortfolioApp/client/dist"

Zu und es funktioniiiert!!!

Hint of why azure-functions-app not working: FLEX CONSUMPTION MODE
 Use Different Deployment Method

For Flex Consumption plans, you need to switch from publish-profile authentication to Azure credentials with specific Flex parameter

Neue methode braucht azure credentials:

- Dafür muss app registriert werden

Den wert des schlüssels kopieren und zu IAM verwenden

Neue Entra Geheime Zeritificat als mitglied mit websitemitwirkender rolle:

nun einen JsonBauen und in Githubsecrets einschleusen:

{

"clientId": "2fe3c9c6-7adb-4e5b-a5be-f8c24b591dcd",

"clientSecret": "Ehy8Q~c4Y8hcz0rC7N5a04_mbb2EZ-UT6sA4aaB7",

"subscriptionId": "504d8616-e1b7-42c8-8955-80350ee328dd",

"tenantId": "0d5753ed-f7cf-490b-b1d1-f8508fc57977"

}

WOW - It worked…

### 17.01.2026

Time: 16:18 – 23:02 (380 min)

Frontend curently has false API URL:

- use backendurl but as secret

- Configure cors, as api and vue are in different resourcegroups

Expose url to vue and use with import

And configure cors in azure (url of vue app)

Also add api secrets in api-cd pipeline:

Fehler beim Fetchen:

API Testen:
https://ccdeproject-api-d0g8fyewefb2ddfk.germanywestcentral-01.azurewebsites.net/api/visitor-count?pageId=home
  Authorization

But first add Logging to api and vue

Bei API noch ApplicationInsights aktivieren (AZURE for STUDENTS):

Unauthorized use logging:

Solution: Azure FunctionKey

Default(Funktionstaste) funktioniert

´

Auth errr cleared -  API Error (16:45)

Possible Issue: DB

Issue: DB – Container is empty

First: Double-check DatabaseID, ContainerId, and Connectionstring

Add Testdoc (Firewall: my home ip not added)

{

"id": "home-page-counter",

"pageId": "home",

"viewCount": 0,

"lastUpdated": "2026-01-17T19:00:00Z"

}

Enforce even stricter logging:

did not work

Analyze message – function does not log anything -> Initialization/Call fails, probably due to false values….

Bug: databaseid and cosmosid not in secrets, but vars

Logg even more

(22:1) NAMINgConvetion
cosmosCosmos instead of cosmosclient

EXPERIMENT a lot…

Without cosmosclient injection it works
even without verbose logging no track:

(23:11)

### 18.01.2026

Time: 9:05 – 14:40 (~280min)

Different approach: https://learn.microsoft.com/en-us/azure/cosmos-db/how-to-dotnet-get-started

From dotnet guide: (9:30 – 9:45)

- Adjust CD pipeline: include new secrets

Idea: Build DB-Test program or use dbcontext, maybe cannot create pure Cosmosclient

WOW – Connection worked, no cosmosclient instance should be declared

Error: text is not defined
Issue: TimeToLive is set -> Home gets deleted -> turn off and reinitialize home item

Other issue:

containerId was set to “containerId”

and add parameterless constructor for EF

Verbunden!

2026-01-18T09:44:04 [Information] Executing 'Functions.PageView' (Reason='This function was programmatically called via the host APIs.', Id=726273df-cadc-46b6-9467-2e06ff512e29)

2026-01-18T09:44:04 [Verbose] Sending invocation id: '726273df-cadc-46b6-9467-2e06ff512e29

2026-01-18T09:44:04 [Verbose] Posting invocation id:726273df-cadc-46b6-9467-2e06ff512e29 on workerId:d41cf699-4288-4138-82e6-95f3b20eba12

2026-01-18T09:44:04 [Information] PageView called with URL: https://ccdeproject-api-d0g8fyewefb2ddfk.germanywestcentral-01.azurewebsites.net/api/visitor-count?pageId=home&code=dJ3LRAlTapt7rJanyy0uQr6fb-8iWM1YOFWAZMj7VUJ1AzFuKL1rKA==

2026-01-18T09:44:04 [Error] Error processing counter

2026-01-18T09:44:04 [Information] Executed 'Functions.PageView' (Succeeded, Id=726273df-cadc-46b6-9467-2e06ff512e29, Duration=168ms)

- Exception is thrown

- catch (Exception ex) {

- _logger.LogError(ex, "Error processing counter");

- var errorRes = req.CreateResponse(HttpStatusCode.InternalServerError);

- await errorRes.WriteAsJsonAsync(new { error = ex.Message });

- return errorRes;

- }

Add more detailed logging:

01.azurewebsites.net/api/visitor-count?pageId=home&code=dJ3LRAlTapt7rJanyy0uQr6fb-8iWM1YOFWAZMj7VUJ1AzFuKL1rKA==

2026-01-18T09:52:14 [Information] Querying for id=home-page-counter, pageId=home

2026-01-18T09:52:14 [Error] Error processing counter

- Databaseaccess denied and not thrown

Even more detailed logging of cosmos

Finally useful data:
2026-01-18T10:30:09 [Information] PageView called with URL: https://ccdeproject-api-d0g8fyewefb2ddfk.germanywestcentral-01.azurewebsites.net/api/visitor-count?pageId=home&code=dJ3LRAlTapt7rJanyy0uQr6fb-8iWM1YOFWAZMj7VUJ1AzFuKL1rKA==

2026-01-18T10:30:09 [Information] Cosmos: DB=PortfolioDB, Container=(null)

2026-01-18T10:30:09 [Information] Querying for id=home-page-counter, pageId=home

2026-01-18T10:30:11 [Warning] Sensitive data logging is enabled. Log entries and exception messages may include sensitive application data; this mode should only be enabled during development.

2026-01-18T10:30:12 [Information] Reading resource 'home-page-counter' item from container 'DatabaseContext' in partition '["home"]'.

2026-01-18T10:30:12 [Error] An exception occurred while iterating over the results of a query for context type 'PortfolioApi.DatabaseContext'. Microsoft.Azure.Cosmos.CosmosException: Response status code does not indicate success: Forbidden (403); Substatus: 0; ActivityId: 0f1d5d0f-e3ea-49cb-aaae-06d62c76b449; Reason: ({"code":"Forbidden","message":"Request originated from IP 9.141.125.118 through public internet. This is blocked by your Cosmos DB account firewall settings. More info: https://aka.ms/cosmosdb-tsg-forbidden\r\nActivityId: 46379fee-838c-496e-bff4-e185bb8246f0, Microsoft.Azure.Documents.Common/2.14.0"} RequestUri: https://ccdeportfolio-db.documents.azure.com/; RequestMethod: GET; Header: Authorization Length: 82; Header: x-ms-date Length: 29; Header: Cache-Control Length: 8; Header: User-Agent Length: 113; Header: x-ms-version Length: 10; Header: x-ms-cosmos-sdk-supportedcapabilities Length: 1; Header: Accept Length: 16; Header: Request-Context Length: 49; Header: Request-Id Length: 51; Header: traceparent Length: 55; , Request URI: /, RequestStats: , SDK: Linux/24.04 cosmos-netstandard-sdk/3.41.0); at Microsoft.Azure.Cosmos.AsyncCacheNonBlocking`2.GetAsync(TKey key, Func`2 singleValueInitFunc, Func`2 forceRefresh) at Microsoft.Azure.Cosmos.DocumentClient.EnsureValidClientAsync(ITrace trace) --- Cosmos Diagnostics ---{"Summary":{},"name":"ReadItemStreamAsync","start datetime":"2026-01-18T10:30:11.675Z","duration in milliseconds":99.1496,"data":{"Client Configuration":{"Client Created Time Utc":"2026-01-18T10:30:09.6713886Z","MachineId":"hashedMachineName:d284d3fe-6ee7-d266-111b-ac68a04f1d00","NumberOfClientsCreated":1,"NumberOfActiveClients":1,"ConnectionMode":"Direct","User Agent":"cosmos-netstandard-sdk/3.56.0|1|X64|Ubuntu 24.04.3 LTS|.NET 10.0.0|N| Microsoft.EntityFrameworkCore.Cosmos/10.0.2","ConnectionConfig":{"gw":"(cps:50, urto:6, p:False, httpf: False)","rntbd":"(cto: 5, icto: -1, mrpc: 30, mcpe: 65535, erd: True, pr: ReuseUnicastPort)","other":"(ed:False, be:False)"},"ConsistencyConfig":"(consistency: NotSet, prgns:[], apprgn: )","ProcessorCount":4}},"children":[{"name":"Microsoft.Azure.Cosmos.Handlers.RequestInvokerHandler","duration in milliseconds":92.8789,"children":[{"name":"Waiting for Initialization of client to complete","duration in milliseconds":87.2737}]}]}

2026-01-18T10:30:12 [Error] Error processing counter

2026-01-18T10:30:12 [Information] Executed 'Functions.PageView' (Succeeded, Id=256444fa-d97a-4ecd-a198-6e7169840162, Duration=4152ms)

Primary Issue: CosmosFirewall blocking api

Allow “Verbindung zu Öffentlichen Azure-Rechenzentren akzeptieren“

Secondary Issue: Container null

-> Wrong spelling

Works so far -  “Unable to materialize entity instance of type 'CounterDoc'.  No discriminators matched the discriminator value” -> Add HasNoDiscriminator()  to model

WORKS – jsonconversion (Pascalcasing and vue only uses camelcasing)

- Cannot convert values

Fix:  Adjust backend jsonification

Werte kommen in frontend an für adden von Home

Bei update wird gethrown

{

"error": "The instance of entity type \u0027CounterDoc\u0027 cannot be tracked because another instance with the key value \u0027{id: home-page-counter}\u0027 is already being tracked. When attaching existing entities, ensure that only one entity instance with a given key value is attached."

}

- On entity loading a object is created – when modifying, doc with { … }, a tracker conflict is thrown because both entities have the same key ( id = homepagecounter)

-->

026-01-18T12:14:29 [Information] Found doc: exists

2026-01-18T12:14:29 [Information] Updated existing doc

2026-01-18T12:14:29 [Information] Executed ReplaceItem (96.3545 ms, 1.24 RU) ActivityId='1f0ada60-7d11-4d64-9ed5-65cd1f09817b', Container='PageViews', Id='home-page-counter', Partition='[null]'

2026-01-18T12:14:29 [Error] An exception occurred in the database while saving changes for context type 'PortfolioApi.DatabaseContext'. Microsoft.EntityFrameworkCore.DbUpdateException: An error occurred while saving the item with id 'home-page-counter'. See the inner exception for details.

Now Update works – Savechanges throws – cosmos 404 on replace item

Fix: remove Update(doc), as dok is tracked anyway  - Does not work

Issue is a partition key mismatch in Cosmos DB configuration. Logs show the critical error:​

Container='PageViews', Id='home-page-counter', Partition='[null]'

Fix: PartitionKey property is not sert correctly in Databasecontext:

Now  entity makes props on DB pascalcasing, but it works -  I will not further change this. -> would break

Api still sends pascal casing instead of camel -> change frontend for simplicity.

Milestone - Works:

https://thankful-ocean-0bb855e03.4.azurestaticapps.net/

Project milestones met. Ci/Cd pipeline built, Secrets are stored in GitHub and added in pipeline, CORS/firewall configured and secure access with secrets and monitoring with App insights.

- Frontend can be adjusted/expanded

- Functions can easily be added and use database context for database/container creation/modification

Finally I will configure Microsoft Entra Id Login for frontend, limiting access to school domain.

Adding configuration that requires authentication

Einladungslink:
https://thankful-ocean-0bb855e03.4.azurestaticapps.net/.auth/invitations/accept?provider=aad&userDetails=20212024%40htl-neufelden.at&roles=leser&se=2026-01-25T13%3A16%3A03Z&sig=cllrbaebsV7PaXM19WeCVUXBTKx0UKB5ZdODQpLqFBxZN%2FgdkZeZPkm8qStzJXAw%2F4VDUBmLq8xD9advnTSihNuMGScumqYah9p43QUqQ8qscmJJ%2BrTeILdIeZt3ZExs8bF4ffUZ36uluoubtJmdDGO56jcWgDuRAZkm5sJTar4BDTdV5hgwn1ezqP%2BdJsTZLryEiJn5lqZynbsm4BxWfA%3D%3D

On Request I can grant access for testers.

# Diagram

# Conclusion: Project Analysis & Time Management Review

Time Management Assessment

The project exceeded the initial 20-25 hour estimate by approximately 15-20%, ultimately consuming around 29 hours when accounting for all documented sessions. This variance reveals important insights about project planning in cloud development.​

What Worked Well:

- Incremental Development Approach: Breaking the project into discrete phases (concept → setup → programming → deployment → integration) allowed for manageable daily sessions of 1-2.5 hours, preventing burnout and maintaining focus​

- GitHub Project Management: Creating issues and planning project phases during the initial session provided clear direction throughout development​

- Documentation Discipline: Maintaining detailed daily protocols enabled accurate time tracking and problem identification, particularly valuable when debugging complex issues​

- CI/CD Investment: Although CI/CD pipeline setup consumed significant time (approximately 5.5 hours combined on 13-14 Jan), this front-loaded investment paid dividends by automating subsequent deployments​

What Did Not Work:

- Underestimated Debugging Time: The 17-18 January sessions consumed 11+ hours primarily on troubleshooting, representing nearly 40% of total project time. Major issues included authorization challenges, database connectivity problems, and Entity Framework configuration​

- Incomplete Initial Planning: The time estimate failed to account for infrastructure complexities like firewall rules, CORS configuration, and Flex Consumption deployment modes, all of which required substantial unplanned effort​

- Testing Gaps: Multiple instances of untested code reaching production (e.g., "Just realized I haven't tested: some production data was incorrect" on 16 Dec) created cascading issues that required additional debugging time​

- Architecture Pivots: Switching deployment methods mid-project (from publish-profile to Azure credentials for Flex Consumption) and database access patterns (from direct CosmosClient to Entity Framework Core) consumed time that better initial research could have avoided​

Technical Challenges & Solutions

The most significant time consumers were integration and configuration issues rather than core development:

- Azure Functions Deployment (14 Jan): Flex Consumption mode required Azure credential-based authentication instead of standard publish profiles, necessitating app registration, certificate management, and IAM role configuration—a 2+ hour detour​

- Database Connectivity (18 Jan): Resolving Cosmos DB connection issues required progressive debugging through firewall rules, Entity Framework configuration, partition key mismatches, and serialization formats, consuming approximately 5 hours​

- CI/CD Secret Management: Properly securing connection strings while exposing them to pipelines required understanding GitHub Secrets, Azure Application Settings, and environment variable injection patterns​

Skills Development

Despite time overruns, the project successfully achieved its core objective of improving Azure skills. Key competencies developed include:

- Serverless architecture design with Azure Functions

- NoSQL database management with Cosmos DB

- Automated deployment pipelines with GitHub Actions

- Cloud security practices including secret management and authentication

- Production debugging with Application Insights

- Cross-service integration (Static Web Apps, Functions, Cosmos DB)​